**Time Table**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Detailed activity** | **Days required** |
| Data gathering | Conduct interviews | 3 |
|  | Survey/questioners | 4 |
|  | Read supply office reports and information | 3 |
|  | Introduce web based system | 5 |
|  | Observed reaction to the propose system | 4 |
|  |  |  |
| Data flows and decision analysis | Analyze data flow | 24 |
|  | Designing database | 18 |
|  | Data dictionary | 6 |
|  | Entity relationship | 10 |
|  | Analyze system requirements | 12 |
|  |  |  |
| Proposal preparation | Perform cost and benefits analysis | 11 |
|  | Prepare recommendation | 4 |
|  | Prepare proposal | 4 |